***St. Clair College of Applied Arts & Technology***

**MAD305 – Android 2**

**Weekly Journal**

**Student Name:** Ivan Zrvnar

**Commit Date Range:** October 17th 2022 – October 24th 2022

**Repo Link:** https://github.com/izrvnar/TinyHomesBuilder

**Completed Tasks:**

*Identify ALL individual tasks you completed during the past recording period. Specify the Day, Date and duration.*

|  |
| --- |
| **Setup base project and uploaded to Github, and setting up main and development branches. Cleaned up the pre built navigation menu. Also doing research on how to implement a list view of possible contractors by using the users location. Did more research regarding UI and the material stepper. Still haven’t found something that I think fits the project.**  **Also gathering images assets for the project.** |

**Pending Tasks:**

*List ALL individual tasks that are pending. Identify any items that fall within the next 7 days.*

|  |
| --- |
| **Begin the front end of the first page of the project and begin creating the energy calculator. A focus will be how to implement a modern looking stepper. Also finalize the way users will step through the app regarding the UI. Having done some research I still haven’t found something that will fit the project. Create the contractor list view.** |

**COMPLETION ISSUES:**

*List any issues or problems encountered that could affect the planned completion of the project.*

|  |
| --- |
| **The way that I planned to use the list, which was to find contractors near the users location, I’m not sure is possible without an API, will speak to you about how to implement something like that or similar.** |